Report on field quality in the main LHC dipole

collared coils and cold masses: March-April 2004

E. Todesco, AT-MAS-MA

This report gives data relative to field quality measured in collared coils and cold masses during the period March 1– April 30 2004, comparison to beam dynamics targets and status of the holding points. Updated graphs can be found in the LHC-MMS field quality observatory http://lhc-div-mms.web.cern.ch/lhc-div-mms/MMSPAGES/MA/Obs.html.

EDMS n. 473453

The dashboard

- Available measurements: 386 collared coils, 322 cold masses, 86 cryodipoles.

- In these two months, 67 collared coils: 24 from Firm1, 12 from Firm2 and 31 from Firm3.

What’s new

- Production rate is at 33 collared coils per month. The problem of the previous months in Firm3 has been solved (see also Fig. 1 at pg. 3). Firm3 is now at 3.5 collared coils per week. A large increase of production rate is also observed in Firm1 (3 collared coils per week). Firm2 is at 1.5 collared coils per week.

- Length of feedback loop: The minimal delay between collared coil magnetic measurements and cold tests is 2.5 months (obtained for 3038).

- Cold tests: only three more magnets measured and analysed in these two months.

- Coil size: The situation at Firm1, where large coil sizes had to be compensated by non-nominal shims of larger thickness up to 0.2 mm, is improving. In these two months we only had a few cases of non-nominal shims.

- Switch to cross-section 3: the addition of 0.125 mm insulation (X-section 3) in the coil mid-plane is the baseline, and all manufacturers are producing X-section 3.

- Trends in main field: collared coil data of the more recent production show again an increase in spread of the transfer function (see Fig. 9, pg. 7). Integrated transfer function in cold masses is anyway well within targets (see Fig. 12, pg. 8).

- Trends in odd multipoles: we continue to have small positive trends in b3 b5 and b7 (see Figs. 13-16, pg. 9 and 10).

- Trends in even multipoles: b2 is approaching the limit imposed by beam dynamics (see Figs. 17-18, pg. 11).

- Trends in skews: the situation for the systematic a4 in Firm2 is worsening (see Figs. 25, pg. 15). We have a systematic component of about 0.5 units in the more recent production.

- Assembly faults: we are facing a worrying increase of the assembly faults detected with magnetic measurements. In these two months, 4 decollarings have been asked and 2 additional measurements with the short mole are still to be done. At the same time, decollarings of 2035, 2065, 3175 have proved that the analysis was correct. The rate of assembly defects in the first four months of the year is 8%, which is clearly not acceptable for a mature phase of the production. Actions are being taken to understand this quality degradation.

## CONTENTS

PART I: MEASURED MAGNETS AND ASSEMBLY DATA…………………………………………………...pg.  3

## PART II: MEASUREMENTS VERSUS BEAM DYNAMICS TARGETS………………………………………pg.  4

2.1 Summary of systematics components………………………………………………………………pg.  4

2.2 Summary of random components…………………………………………………………………...pg.  5

## PART III: TRENDS IN FIELD QUALITY………………………………………………………....………………pg.  6

3.1 Trends in bending strength………………………………………………………..…………………pg.  6

3.2 Trends in normal odd multipoles………………………………………………..…………………...pg.  9

3.3 Trends in normal even multipoles…………………………………………………………………..pg. 11

3.4 Trends in skew multipoles…………………………………………………….……………………..pg. 14

3.5 Trends in systematic differences between firms…………………….…………………………….pg. 15

## PART IV: QUALITY CONTROL…………………………….…………………………………....………………pg. 16

3.1 Summary of assembly errors……………………………………………………..…………………pg. 16

3.2 Holding point results……………………………………………………………..…………………..pg. 16

3.3 Coil waviness………………………………………….…………….………………………………..pg. 17

The new format of the report

We changed the format of the report and of most of his plots to better adapt it to this phase of the production. This report and the following ones are organized as follows

- The first section deals with the number of measured magnets in the last two months and the assembly data (X-section type and shim size). Its structure is unchanged with respect to the previous reports.

- The summary of the measured field quality of all collared coils versus beam dynamics targets has been shifted to the second Section. This gives a quick overview of the status of field quality versus beam dynamics computed over all the collared coils.

- The largest section has been devoted to trends in field quality.

  - The previous plots, that were showing measured field quality versus magnet progressive number, have been replaced by graphs with moving averages (one per firm). Each marker is the average of 5 measurements:

    - the collared coil characterized by the progressive number in the horizontal axis

    - the two collared coils previously produced by the same firm

    - the two collared coils produced afterwards by the same firm

With this smoothing of the data, we lose the detail of the individual magnet, but we gain a better visualization of trends in the production.

  - We dropped the separation between apertures (except for the case of b2 and b4) since data of the previous reports show that the difference is negligible

  - We added plots for the bending strength in cold masses, since these measurements are giving important additional information on this critical parameter. When comparing these plots to collared coils, one has to take into account that usually the last 70 collared coils have not yet become cold masses, and therefore a different pattern has to be expected in the end of the plot.

  - We dropped the plot with the reduction to nominal shims for main field, b5 and b7 since in this phase of the production (shims nominal within 0.1 mm) the impact on non-nominal shims is relevant only for b3.

  - Cold mass data are shown only for the bending strength, since for the multipoles they are adding little information to what measured in collared coils.

- The final Section is devoted to field quality used to detect a faulty assembly procedure. We added a summary plot of the faulty assemblies found with magnetic measurements, and the cases occurred during the two months are briefly discussed. The plot of coil waviness, previously in Section 1, is also given.

- A list of magnets and special topics (when present) are given in the Appendix.

## PART I: MEASURED MAGNETS AND ASSEMBLY DATA

- 67 new collared coils have been measured (collared coils 320th to 386th).

  - 24 of Firm1 (1101-2,1105-26).

  - 12 of Firm2 (2065,2067, 2068, 2074-80,2082,2083)

  - 31 of Firm3 (3135, 3150-52, 3154-58, 3160-68, 3170-81,3183)

Fig. 1: Number of magnets measured at CERN at 1.9 K and at the manufacturers at room temperature at different stages of assembly procedure

- Cross-section: all the 67 collared coils have X-section 3.

- Shims are nominal in Firm2 and in Firm3. The situation of coil size is improving in Firm1: nominal shims are mostly used for outer layer and thinner shims of 0.05 mm are used for the inner layer (only one case of 0.1 mm thinner shim).

Fig. 2: Thickness of the polar shims used in the collared coils

## PART II: MEASUREMENTS VERSUS BEAM DYNAMICS TARGETS

2.1 Summary of systematics components

- Best estimates of skew and even normal systematics are given in Fig. 3, with an error at 95% confidence limit (two sigma). All the multipoles are within specifications. Details on trends are given in Part III.

Fig. 3: Best estimate for systematic skew multipoles and even normal multipoles (markers) versus beam dynamics limits (red line). An error of two sigma (95% confidence limit) is associated to the best estimates of systematics.

- Best estimates for systematic odd normal multipoles are shown in Fig. 4. In the left part, raw data are plotted. This gives the actual situation for global values relative to all manufactured collared coils, which are slowly moving towards optimal ranges: b3 is now within target and b5 is larger than the upper target of 0.25 units.

- In the right part of Fig. 10, data are reduced to nominal shims and separated according to the three cross-sections (34 collared coils have cross-section 1, 138 have cross-section 2, 217 have cross-section 3, plus one hybrid 1-2). With cross-section 3, b3 is within targets, 1.15 units below the upper limit (i.e., 1.85 units at high field), and also b5 is within targets, at the edge of the upper limit (i.e., 1.1 units at injection). Finally, b7 is 0.25 units larger than the limits (i.e. 0.31 units at injection). A small positive drift is being observed for these three normal odd multipoles, see also Section 3.2

Fig. 4: Best estimate for systematic odd normal multipoles (markers) versus beam dynamics limits (red line). An error of two sigma (95% confidence limit) is associated to the best estimates of systematics. Raw data (left) and data reduced to nominal shims and separated according to different cross-sections (right).

2.2 Summary of random components

- We evaluate the standard deviation of the bending strength and multipoles for all Firms and separated according to different Firms. We analyse only magnets with cross-section 3 (217 collared coils). Standard deviation of multipoles in collared coil are divided by 1.18 to give the best estimate of the random due to geometric in the cold mass, and compared to the target for the beam dynamics (whose budget includes also the random components induced at 1.9 K). All values are well within targets, with the exception of main field in straight part B and b3 at Firm1, whose large spread is induced by non-nominal shims.

Fig. 5: Random component in the measured collared coils and rescaled to cold mass values, cross-section 3 only compared to targets for random at 1.9 K.

- We give an estimate of the actual spread due to the geometric component in the first two arcs. The first arc is made up of magnet with R polarity (141 collared coils available, 31 cross-section 1 and 110 cross-section 2) and the second of L polarity (25 cross-section 2 and the others of X-section 3)

- The spread of the first arc is out of target only for b3 and b5. This is mainly due to the use on non-nominal shims and to the change from X-section 1 to X-section 2.

- In the second arc all values are within targets. The situation for b3, which is on the edge (i.e. the geometric is eating all the budget for the random at 1.9 K), will improve for the next octants where magnets of cross-section 2 will not be present any more.

Fig. 5: Random component in the measured collared coils (rescaled to cold mass), for the first and second arc, compared to targets for random at 1.9 K.

### PART III: TRENDS IN FIELD QUALITY

3.1 Trends in bending strength

3.1.1 Trends in magnetic length

- Magnetic length of the recent production of collared coils is extremely stable in all Firms (see Fig. 7). Magnetic length in Firm 1 is 3-4 units higher than in Firm2 and Firm3.

Fig. 7: Magnetic length of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- Magnetic length of the recent production of cold masses is also extremely stable in all Firms (see Fig. 8). When iron laminations are added, magnetic length in Firm3 is getting smaller than in Firm1 and 2. The net result is that there are around 8 units of difference between Firm1 and Firm3, and Firm2 is in between.

Fig. 8: Magnetic length of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.1.2 Trends in transfer function

- Transfer function in collared coils 320th to 386th is decreasing at Firm1, and is rather stable in Firm2 and Firm3 (see Fig. 9). Firm1 transfer function in collared coils is around 10 units less than in Firm2 and Firm3.

Fig. 9: Transfer function of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- The systematic difference in transfer function between firms observed in collared coils is confirmed, but slightly reduced, in cold mass data (see Fig. 10).

Fig. 10: Transfer function of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.1.3 Trends in integrated transfer function

- Due to the compensation between the lower transfer function in Firm1, and the longer magnetic length, the integrated transfer function shows a rather low spread between firms (10 units) in recent production (see Fig. 11).

Fig. 11: Integrated transfer function of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- In the cold masses data the spread of integrated transfer function between firms is further reduced (see Fig. 12). Trends in the more recent production are negligible.

Fig. 12: Integrated transfer function of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.2 Trends in odd multipoles

- Normal sextupole is within targets in all Firms (see Fig. 13). Production is very stable in Firm2 and Firm3. Low values of b3 in Firm1 are mainly due to non-nominal shims (see Fig.14, where this effect is subtracted). Cross-section 3 has been introduced at magnet progressive number 170 approximately.

- Collared coils produced in March and April 2004 (320th to 386th in Figs. 13 and 14) have a b3 which is placed 1 to 2 units below the upper target, which is the optimal for beam dynamics.

- The last collared coils of Firm1 and Firm3 are approaching the upper target: this trend should be carefully monitored.

Fig. 13: Average b3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

Fig. 14: Average b3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles. Data reduced to nominal shims

- Firm2 and Firm3 have a normal decapole b5 within targets, whereas Firm1 is around 0.8 units larger than upper target (see Fig. 15).

- We observe an upward trend of b5 in Firm3 in the more recent production. As for b3, these trends should be carefully monitored.

Fig. 15: Average b5 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

- Normal 14th pole b7 is larger than targets in Firm1 and Firm3, and on the upper target in Firm2 (see Fig. 16). It is stable in Firm3, and has upward trends in Firm2 and Firm3.

Fig. 16: Average b7 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

3.3 Trends in even multipoles

For each multipole being subject to beam dynamics specifications, we present two separated plots for the systematic per aperture, plus a plot of the systematic per beam, i.e. the average of both apertures (that should be zero due to two-in-one symmetry).

3.3.1 Trends in normal quadrupole

- The systematic per aperture is drifting towards the limit (see Figs. 17 and 18). A corrective action could become necessary. A change of the insert shimming would be probably the easiest in this phase of the production. Some experience has been already acquired on 1002 and 1005, which had no “Chinese hat” between insert and yoke.

- We observe a strong correlation between the two apertures in Firm3 (firstly pointed out by I. Vanenkov).

Fig. 17: Average b2 in straight part of the collared coils (Aperture 1), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

Fig. 18: Average b2 in straight part of the collared coils (Aperture 2), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

- The systematic normal quadrupole per beam is within specifications (see Fig. 19).

Fig. 19: Average b2 in straight part of the collared coils (both Apertures), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

3.3.2 Trends in normal octupole

- The systematic per aperture is within specifications in both apertures (see Figs. 20 and 21).

- The systematic per beam is also within specifications (see Fig. 22).

Fig. 20: Average b4 in straight part of the collared coils (Aperture 1), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

Fig. 21: Average b4 in straight part of the collared coils (Aperture 2), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

Fig. 22: Average b4 in straight part of the collared coils (both Apertures), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

3.4 Trends in skew multipoles

- Skew quadrupole a2 is well within targets, and no trends are observed (see Fig. 23).

Fig. 23: Average a2 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

- Skew sextupole a3 is well within targets (see Fig. 24). There is a positive systematic component in Firm3 (around 0.8 units), and a slightly negative component (around 0.25 units) in Firm1 and Firm2. Indeed, beam dynamics targets are very loose, and therefore there is no concern on this multipole.

Fig. 24: Average a3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

- Skew octupole a4 is within the tight beam dynamics targets for Firm1 and Firm3 (see Fig. 25). There is a positive systematic component in Firm2 (around 0.5 units) that could drive the systematic at the edge of the allowed range. Investigations about origins and possible cures are under analysis.

Fig. 25: Average a4 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 86 cryodipoles.

3.5 Trends in systematic differences between firms

The more relevant signature of Firms is in b7.

- Normal 14th pole: b7 at Firm2 is 0.5 units lower than Firm2 and Firm1 (see Fig. 16). This difference is four times the natural sigma within the same manufacturer measured in cross-section 3. Firm2 is within targets, whereas both Firm1 and Firm3 are outside.

We observe a small systematic difference between firms (from one to two times the natural sigma within the same manufacturer) in the following cases.

- Normal decapole b5: Firm1 has a systematic b5 of 0.8 units larger than Firm2-3. This difference is two times the natural sigma within the same manufacturer (see Fig. 15). Firm2 and Firm3 are within targets, whereas Firm1 is outside.

- Skew sextupole a3: Firm3 has a systematic a3 of 0.49 units, against –0.41 units in Firm2, Firm1 being at -0.16 units (see Fig. 24). This difference is two-three times the natural sigma within the same manufacturer. All Firms are within targets

- For the transfer function, Firm1 is showing values 10 to 15 units smaller than Firm2 and Firm3 (see Fig. 9). This difference is one to two times the natural sigma within the same manufacturer.

- Skew octupole a4: Firm2 has a systematic a4 of 0.37 units, against 0.0 to –0.07 units in Firm3 and Firm1 (see Fig. 25). This difference is equal to the natural sigma within the same manufacturer. Firm1 and Firm3 are within targets, whereas Firm2 is outside.

Systematic differences between firms are small or negligible in a2, b2 b3 and b4.

## PART IV: QUALITY CONTROL

4.1 Summary of assembly defects

The following 8 decollarings have been asked for anomalies in magnetic measurements that, according to simulations, could be traced back to defects in the assembly procedure or in the components. In all cases the defect has been found.

- 2002, collared in July 2001, opened in July 2001. Bad assembly: a double coil protection sheet;

- 1027, collared in October 2002, opened in November 2002. Bad assembly: a missing outer shim;

- 2032, collared in May 2003, opened in November 2003. Bad coil curing: block 6 not glued to the copper wedge;

- 2035, collared in July 2003, opened in April 2004. Bad coil curing: block 6 not glued to the copper wedge;

- 3135, collared in January 2004, opened in February 2004. Bad assembly: block 6 pushed inward by a folded outer shim;

- 1099, collared in February 2004, opened in March 2004. Bad coil curing: block 6 not glued to the copper wedge;

- 2065, collared in February 2004, opened in April 2004. Bad coil curing: block 6 glued in a wrong position (0.5 mm inward) to the copper wedge;

- 3175, collared in May 2004, opened in May 2004. Bad coil curing: block 6 not glued to the copper wedge.

Two more magnets from Firm2 and one from Firm1 have to be decollared. The plot in Fig. 26 summarizes these defects found along the production. From Fig. 27 one can observe that after a quiet period of the production (from collared coil 120th to 300th), where no defect were found, the recent manufactured collared coils have a very high rate of defects (around 8%). This worrying situation is under analysis.

Fig. 26: Collared coils decollared for assembly defect or faulty component, divided according to Firm (y axis) and error type (markers), and total number of collared coils manufactured up to now (solid line).

Fig. 27: Total number of defects found with magnetic measurements versus magnet progressive number.

4.2 Holding point results

In these two months, four collared coils have been not approved and de-collaring has been asked for assembly faults

- 2075, 2065, 2077 for estimated inward movements of block 6 of 0.5 to 1 mm in one or more section along the magnet axis

- 3175 for estimated inward movement of block 6 of 0.5 mm in two section along the magnet axis

Two collared coils are waiting for a measurement with the short mole to have more information on the defect.

- 1108 for a suspect missing thickness on outer layer pole

- 1122 for a suspect block 6 inward shift.

4.3 Estimated coil waviness

- Coil waviness estimated from the variation of the multipoles along the axis is below 30 microns. The general situation of this parameter is very good in all firms (see Fig. 28).

Fig. 28: Estimated coil waviness in the straight part of the measured collared coils (black dots: aperture 1, blue dots: aperture 2).

Acknowledgements

We wish to acknowledge all colleagues involved in the measurements at room temperature and at 1.9 K, and all the firm personnel. We thank W. Scandale and L. Rossi for useful comments on the novel format of the manuscript, and P. Hagen and C. Vollinger for data analysis and fruitful discussions.

Appendix A: collared coil assembly data

Table I: Magnet number, collared coil progressive number used in figures, and cross-section  (data available on May 1 2004) for Firm1 and Firm2.

Table II: Magnet number, collared coil progressive number used in figures, and cross-section  (data available on May 1 2004) for Firm3.

# Footnotes

These numbers refer to complete measurements available in Oracle databases

We recall the definition of magnet progressive number, used as horizontal axis in most of our trend plots: it is a number running from 1 to 1232 which is associated to each magnet, according to the date of collaring.