Report on field quality in the main LHC dipole

collared coils and cold masses: July-August 2004

E. Todesco, AT-MAS-MA

This report gives data relative to field quality measured in collared coils and cold masses during the period July 1– August 31 2004, comparison to beam dynamics targets and status of the holding points. Updated graphs can be found in the LHC-MMS field quality observatory http://lhc-div-mms.web.cern.ch/lhc-div-mms/MMSPAGES/MA/Obs.html.

EDMS n. 496967

The dashboard

- Available measurements: 506 collared coils, 448 cold masses, 109 cryodipoles.

- In these two months, notwithstanding the summer holidays, 58 collared coils: 11 from Firm1, 11 from Firm2 and 36 from Firm3.

What’s new

These two months have been rather calm, compared to the previous ones. The problems of bad coil gluing in Firm1 have been solved. The spikes along the axis in Firm2 due to block6 inward radial movements are also considerably reduced. Indeed, a large negative trend in average b3 in Firm2 has been observed. A considerable progress in the understanding of anomalies in Firm2 has been made. Both the trend in b3 and the large systematic a4 (present since the beginning of the production) have been traced back to block6 inward radial movements (see Appendix).  Measurements at 1.9 K and at room temperature after thermal cycle have proved that these anomalies are stable, and do not change after testing.

- Production rate is at 29 collared coils per month. This rate is considerable, since it includes the slow-down of the activities due to summer holidays. In these two months, 62% of the collared coils have been produced by Firm3.

- Length of feedback loop: The minimal delay between collared coil magnetic measurements and magnetic measurements at 1.9 K has been lowered from previous record (2.5 months) to less than 2 months (58 days, obtained for 2065).

- Trends in b3: we observe a large decrease of b3 (up to 2.5 units) in Firm2. The positive trend of b3 in Firm3 has disappeared. The systematic is stable, but the Firm2 trend could affect the random component (see Figs. 13 and 14 at pg. 11). The origin of the trend in Firm2 has been traced back (through simulations) to a block6 inward radial movement of up to 0.3 mm in all quadrants, both apertures, and along the whole magnet axis. To avoid having a large b3 spread per sector, an installation strategy that selects magnets with high b3 for one sector, and with low b3 for the next one, is being considered.

- Trends in b5: systematic b5 is increasing in Firm2; this trend is related to the trend in b3. Systematic b5 is now at the limit of the target (see Figs. 15 at pg. 12).

- Trends in a4: the situation for the systematic a4 in Firm2 is worsening (see Fig. 25, pg. 15). We have a systematic component of about 0.5 units in the more recent production. The origin of this systemetic a4 in Firm2 has been traced back (through simulations) to a block6 inward radial movement of about 0.1 mm in the upper quadrants, both apertures, and along the whole magnet axis.

- Assembly faults:

  - In Firm1 the curing cycle has been optimized and the problems of bad gluing have disappeared.

  - In Firm2 we still have some cases of spikes along the axis, which can be traced back to block6 movements. Since the de-collaring of a few of these magnets has shown that the defect cannot be cured, and since quench performances are good, these collared coils have been released.

- Format of the report: we also give trend plots of the offsets between measurements at room temperature and at 1.9 K for the most important cases (see pg. 16-18).

## CONTENTS

PART I: MEASURED MAGNETS AND ASSEMBLY DATA…………………………………………………...pg.  3

## PART II: MEASUREMENTS VERSUS BEAM DYNAMICS TARGETS………………………………………pg.  4

2.1 Summary of systematics components………………………………………………………………pg.  4

2.2 Summary of random components…………………………………………………………………...pg.  5

## PART III: TRENDS IN FIELD QUALITY………………………………………………………....………………pg.  6

3.1 Trends in bending strength………………………………………………………..…………………pg.  6

3.2 Trends in normal odd multipoles………………………………………………..…………………...pg.  9

3.3 Trends in normal even multipoles…………………………………………………………………..pg. 11

3.4 Trends in skew multipoles…………………………………………………….……………………..pg. 14

3.5 Trends in systematic differences between firms…………………….…………………………….pg. 15

3.6 Trends in correlations to measurements at 1.9 K…….…………….…………………………….pg. 16

## PART IV: QUALITY CONTROL…………………………….…………………………………....………………pg. 18

4.1 Holding point results……………………………………………………………..…………………..pg. 18

4.2 Coil waviness………………………………………….…………….………………………………..pg. 19

The new format of the report

We remind the reader the most important features of the report.

- The first section deals with the number of measured magnets in the last two months and the assembly data (X-section type and shim size).

- In the second section we have the summary of the measured field quality of all collared coils versus beam dynamics targets. This gives a quick overview of the best guess for the status of field quality versus beam dynamics.

- The third section is devoted to trends in field quality.

  - The trend plots show multipole moving averages for each manufacturer versus the magnet progressive number. Each marker is the average of 5 measurements:

    - the collared coil characterized by the progressive number in the horizontal axis

    - the two collared coils previously produced by the same firm

    - the two collared coils produced afterwards by the same firm

  - We always give plots for the collared coil measurements, except the case of bending strength where also cold masses measurements are adding important information. When comparing these cold masses to collared coils, one has to take into account that usually the last 60 collared coils have not yet become cold masses, and therefore a different pattern has to be expected in the end of the plot (see Figs. 9-10, and 11-12).

  - We give the reduction to nominal shims only for b3. Now shims are nearly always nominal.

  - Correlations are not presented in the standard plot ‘warm-vs-cold’, but rather as a trend plot of the offset between warm and cold vs the magnet progressive number. In this way we can visualize trends in correlations and the type of sampling that is being carried out at 1.9 K.

  - From this report on, all plots give integral values (i.e. including contribution of coil heads). This gives in some cases an offset in the y scale with respect to plots of the previous reports, corresponding to the head contribution.

- The final Section is devoted to field quality used to detect a faulty assembly procedure.

- A list of magnets and special topics (when present) are given in the Appendix.

## PART I: MEASURED MAGNETS AND ASSEMBLY DATA

- 58 new collared coils have been measured (collared coils 449th to 506th).

  - 11 of Firm1 (1103, 1134, 1144, 1147-52, 1155, 1156).

  - 11 of Firm2 (2092-97, 2099, 2100, 2102, 2103, 2109)

  - 36 of Firm3 (3188,3200,3204,3217-41,3243-50)

Fig. 1: Number of magnets measured at CERN at 1.9 K and at the manufacturers at room temperature at different stages of assembly procedure

- Cross-section: collared coils have X-section 3, with the exception of 1134 that belongs to the additional X-section 2 magnets ordered to Firm1 to complete the first octant of type R. Magnets 1133 to 1142 will have cross-section 2 (i.e., no additional mid-plane insulation). Collared coil 1141 is not assembled yet.

- Shims are nominal in all Firms, except one case in Firm1. The coil size crisis of Firm1 that we had between collared coil progressive number 180 and 350 (see Fig. 2) is over.

Fig. 2: Thickness of the polar shims used in the collared coils

## PART II: MEASUREMENTS VERSUS BEAM DYNAMICS TARGETS

2.1 Summary of systematic components

- Best estimates of skew and even normal systematic components are given in Fig. 3. All the multipoles are within specifications. Details on trends are given in Part III.

Fig. 3: Best estimate for systematic skew multipoles and even normal multipoles (markers) versus beam dynamics limits (red line). An error of two sigma (95% confidence limit) is associated to the best estimates of systematic components.

- Best estimates for systematic odd normal multipoles are shown in Fig. 4. In the left part, raw data are plotted. This gives the actual situation for global values relative to all manufactured collared coils, which are slowly moving towards optimal ranges: b3 is now within target and b5 is larger than the upper target of 0.31 units.

- In the right part of Fig. 4, data are reduced to nominal shims and separated according to the three cross-sections (34 collared coils have cross-section 1, 147 have cross-section 2, 324 have cross-section 3, plus one hybrid 1-2). With cross-section 3, b3 in the collared coil is within targets, 1.5 units below the upper limit (i.e., 1.7 units at high field), and also b5 is within targets, at the edge of the upper limit (i.e., 1.18 units at injection). Finally, b7 in the collared coil is 0.25 units larger than the limits (i.e. 0.31 units at injection). A positive drift is being observed for b5, see also Section 3.2

Fig. 4: Best estimate for systematic odd normal multipoles (markers) versus beam dynamics limits (red line). Raw data (left) and separated according to different cross-sections (right).

2.2 Summary of random components

- We evaluate the standard deviation of the bending strength and multipoles for all Firms and separated according to different Firms. We analyse only magnets with cross-section 3 (324 collared coils). Standard deviation of multipoles in collared coil are divided by 1.18 to give the best estimate of the random due to geometric in the cold mass, and compared to the target for the beam dynamics (whose budget includes also the random components induced at 1.9 K). All values are well within targets, with the exception of main field in straight part B; please note that relevant constraint for beam dynamics is only on the bending strength BdL, which is within targets.

Fig. 5: Random component in the measured collared coils and rescaled to cold mass values, cross-section 3 only compared to targets for random at 1.9 K.

- We give an estimate of the actual spread due to the geometric component in the sectors of type R and L. The sector with R polarity has 151 manufactured cold masses (31 cross-section 1 and 120 cross-section 2) and the sector with L polarity has 297 manufactured cold masses (25 cross-section 2 and the others of cross section 3).

- The spread of the sector R is out of target for b3 and b5. This is mainly due to the use on non-nominal shims and to the mix of X-section 1 and X-section 2.

- In the type L sectors all values are within targets except b3 and b5. Both multipoles, which are on the edge of the target (i.e. the geometric is eating all the budget for the random at 1.9 K), are affected by the presence of 25 magnets with cross-section 2, and by the negative trend in Firm2. To reduce this spread, the possibility of installing magnets with high b3 in the second sector and with low b3 in the third one is being considered. This will also reduce the b5 spread, which has the same origin.

Fig. 5: Random component in the measured collared coils (rescaled to cold mass), for the first (R type) and second-third (L type) sectors, compared to targets for random at 1.9 K.

### PART III: TRENDS IN FIELD QUALITY

3.1 Trends in bending strength

3.1.1 Trends in magnetic length

- Magnetic length of the recent production of collared coils is extremely stable in all Firms (see Fig. 7). Magnetic length in Firm1 is 3-4 units higher than in Firm2 and Firm3.

Fig. 7: Magnetic length of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- Magnetic length of cold masses is also extremely stable in all Firms since magnet progressive number 100 (see Fig. 8). When iron laminations are added, magnetic length in Firm3 is getting smaller than in Firm1 and 2. The net result is that there are around 8 units of difference between Firm1 and Firm3, and Firm2 is in between.

Fig. 8: Magnetic length of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.1.2 Trends in transfer function

- Transfer function in collared coils 449th to 506th is showing large oscillations at Firm3, is going down in Firm1, and is stable in Firm2 (see Fig. 9).

Fig. 9: Transfer function of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- The systematic difference in the transfer function between firms observed in collared coils is confirmed, but slightly reduced, in cold mass data (see Fig. 10).

Fig. 10: Transfer function of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.1.3 Trends in integrated transfer function

- Due to the compensation between the lower transfer function in Firm1, and the longer magnetic length, the integrated transfer function shows a spread between firms of at most 20 units in recent production (see Fig. 11).

Fig. 11: Integrated transfer function of the measured collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

- In the cold masses data the spread of the integrated transfer function between firms is further reduced (see Fig. 12). Trends in the more recent production are within ±10 units.

Fig. 12: Integrated transfer function of the measured cold masses, separated per Firm (each dot is average of 5 consecutive magnets of the same firm).

3.2 Trends in odd multipoles

- The negative trend in Firm2 has continued and now the average b3 is around –6 units, corresponding to –1 units at high field. On the other hand, Firm2 and Firm3 have a b3 that is close to the upper limit, i.e. –2 units, corresponding to 2.5 units at high field. The systematic is not strongly affected, but the induced random is beyond targets: on the last 60 collared coils (20 per manufacturer) the standard deviation of b3 is around 2 units.

- The negative trend in Firm2 has been traced back through simulations to a inward radial displacement of up to 0.3 mm of block6, in all quadrant, both apertures, and along all the magnet axis (see also Appendix A).

- The positive trend in Firm3 has disappeared.

- We remind the reader that the peak in Firm1 collared coils around magnet progressive number 430 is due to the additional cross-section 2 magnets.

Fig. 13: Average b3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

Fig. 14: Average b3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles. Data reduced to nominal shims

- Firm3 has a normal decapole b5 within targets, whereas in Firm2 a positive trend, related to the trend in b3, has brought b5 above target (see Fig. 15).

- The peak of b5 in Firm1 due to the presence of magnets with cross-section 2 has disappeared as expected.

- The systematic b5 is out of targets: in the more recent production is 0.25 larger than targets. If the situation at Firm2 is recovered, the systematic b5 would be around the upper target (1.1 units at injection).

Fig. 15: Average b5 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

- Normal 14th pole b7 is stable in Firm1 and 3 (see Fig. 16).

- In Firm2 we have a negative trend of b7 that is related to trends in b3 and b5, due to the block6 inward radial movement (see Appendix A).

Fig. 16: Average b7 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

3.3 Trends in even multipoles

For each multipole being subject to beam dynamics specifications, we present two separated plots for the systematic per aperture, plus a plot of the systematic per beam, i.e. the average of both apertures (that should be zero due to the two-in-one symmetry).

3.3.1 Trends in normal quadrupole

- The systematic per aperture is in the upper (lower for aperture 2) part of the target range (see Figs. 17 and 18).

Fig. 17: Average b2 in straight part of the collared coils (Aperture 1), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

Fig. 18: Average b2 in straight part of the collared coils (Aperture 2), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

- The systematic normal quadrupole per beam is within specifications (see Fig. 19).

Fig. 19: Average b2 in straight part of the collared coils (both Apertures), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

3.3.2 Trends in normal octupole

- The systematic per aperture is within specifications in both apertures (see Figs. 20 and 21).

- The systematic per beam is also within specifications (see Fig. 22).

Fig. 20: Average b4 in straight part of the collared coils (Aperture 1), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

Fig. 21: Average b4 in straight part of the collared coils (Aperture 2), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

Fig. 22: Average b4 in straight part of the collared coils (both Apertures), separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

3.4 Trends in skew multipoles

- Skew quadrupole a2 is well within targets, and no major trends are observed (see Fig. 23).

Fig. 23: Average a2 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

- Skew sextupole a3 is well within targets (see Fig. 24). There is a positive systematic component in Firm3 (around 0.5 units), and a slightly negative component (around 0.25 units) in Firm1 and Firm2. Indeed, beam dynamics targets are very loose, and therefore there is no concern on this multipole.

Fig. 24: Average a3 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

- Skew octupole a4 is within the tight beam dynamics targets in Firm1 (see Fig. 25). We continue to observe a strong systematic component in Firm2 (around 0.5 units). Indeed, this is partially compensated by a negative systematic component in Firm1 and Firm3.

- The systematic a4 component observed in Firm2 has been traced back through simulations to the inward radial movement of block6 in the upper quadrants, along the whole magnet axis (see Appendix A). A movement of 0.1 mm produces 0.5 units of a4, and no effect on a2 as observed (see Fig. 23).

Fig. 25: Average a4 in straight part of the collared coils, separated per Firm (each dot is average of 5 consecutive magnets of the same firm), and beam dynamics targets for the systematic (red lines) based on correlations with 109 cryodipoles.

3.5 Trends in systematic differences between firms

The more relevant signature of Firms is in b7.

- Normal 14th pole: b7 at Firm2 is 0.5 units lower than Firm3 and Firm1 (see Fig. 16). This difference is four times the natural sigma within the same manufacturer measured in cross-section 3. Firm2 is within targets, whereas both Firm1 and Firm3 are outside.

On the more recent collared coils we observe a large systematic difference between firms in b3:

- Normal sextupole: b3 at Firm2 is 4.3 units lower than at Firm1-3. All Firms within targets, but Firm2 is placed in the lower part of the range, which is not the optimal one. The difference between Firm1-3 and Firm2 is 3 to 4 times the natural sigma within the same manufacturer.

We observe a small systematic difference between firms (from one to two times the natural sigma within the same manufacturer) in the following cases.

- Normal decapole b5: Firm1 has a systematic b5 of 1 unit larger than Firm3, and Firm2 is in between after the recent positive trend. This difference is two times the natural sigma within the same manufacturer (see Fig. 15). Firm3 is within targets, whereas Firm1 and Firm2 are outside.

- Skew sextupole a3: Firm3 has a systematic a3 of 0.5 units, against –0.5 units in Firm1-2 (see Fig. 24). This difference is three times the natural sigma within the same manufacturer. All Firms are within targets

- For the transfer function, the situation is rapidly changing. In general, Firm3 is showing values 15 units larger than in Firm1, and Firm3 is in between (see Fig. 9). This difference is around two times the natural sigma within the same manufacturer.

- Skew octupole a4: Firm2 has a systematic a4 of 0.43 units, against -0.03 and –0.05 units in Firm3 and Firm1 respectively (see Fig. 25). This difference is equal to the natural sigma within the same manufacturer. Firm1 and Firm3 are within targets, whereas Firm2 is outside.

Systematic differences between firms are small or negligible in a2, b2 and b4.

3.5 Trends in correlations to measurements at 1.9 K

We give plots of the offsets between the values measured at injection field (or high field), without beam screen, and the straight part of the collared coil rescaled by 1.18. The offsets are given versus the magnet progressive number. This gives a hint on the type of sampling of the production that is being carried out with the measurement at 1.9 K. The last magnet measured at 1.9 K is collared coil 433rd, thus implying a delay of 73 collared coils with respect to the last manufactured collared coil (i.e. the 506th), which corresponds to two months and a half of production.

- Trend plots for the offsets relative to the integrated transfer function are given in Figs. 26 and 27, at injection and at high field respectively. In both cases no trends are visible after collared coil 100th.

Fig. 26: Difference for the integrated transfer function between measured values at 1.9 K, injection field, and collared coil along the magnet production.

Fig. 27: Difference for the integrated transfer function between measured values at 1.9 K, high field, and collared coil along the magnet production.

- We present data relative to b3-injection and b3-high field in Figs. 28 and 29. Please note the enlarged scale with respect to b3 plots in Figs. 13 and 14. One observes a small reduction (in absolute value) of the b3 offset in the first 100 magnets at injection, whereas at high field (which is the critical quantity for the beam dynamics) the offset is very stable. In general, no trends are observed in the sampling of the more recent production.

Fig. 28: Difference for the b3 between measured values at 1.9 K, injection field, and collared coil integral divided by 1.18, along the magnet production.

Fig. 29: Difference for the b3 between measured values at 1.9 K, high field, and collared coil integral divided by 1.18, along the magnet production.

- Trends for the b5 and b7 offsets between injection and collared coil straight part are given in Fig. 30 and 31. One observes a reduction (in absolute value) of the b7 offset in the first 100 magnets, whereas the b5 offset is stable. In general, no trends are observed in the sampling of the more recent production.

Fig. 30: Difference for the b5 between measured values at 1.9 K, injection field, and collared coil integral divided by 1.18, along the magnet production.

Fig. 31: Difference for the b7 between measured values at 1.9 K, injection field, and collared coil integral divided by 1.18, along the magnet production.

## PART IV: QUALITY CONTROL

4.1 Holding point results

We had the following cases of field anomalies

- 1099 obtained an OK with a warning. This magnet has been de-collared a first time for anomalies along the axis indicating a block6 movement. De-collared, a bad coil gluing has been found. The second collaring showed additional anomalies in new positions. A second de-collaring has been necessary for electrical problems. After the third collaring, still anomalies along the axis are visible and a rather average high b5, as observed as a general effect of de-collaring in several coils.

- In Firm2 we had a few more cases of peaks along the axis indicating a block6 movement, that were not de-collared on the basis of the experience acquired on previous cases.

- In Firm2 we also have cases of very low average b3 (2092-97, 2100, 2102, 2016, 2108), that were released with warning.

A summary of the magnets de-collared for anomalies in the magnetic field over all the production is given in Table I. The total number of found defects is 12 over 448 collared coils, i.e. 2.4%. A large fraction of these defects (8 over 12) has been found in collared coil 300th to 400th (see Fig. 32). The situation is improving in the more recent production.

Fig. 32: Total number of defects found with magnetic measurements versus magnet progressive number.

Table I: Summary of magnets decollared on the basis of anomalies in magnetic field.

4.2 Estimated coil waviness

- Coil waviness estimated from the variation of the multipoles along the axis is in general below 30 microns. For Firm2, the situation is improving, indicating that the crisis between collared coils 390th and 450th , due to inward radial movements of block6 in some spots along the magnet axis, is being recovered (see Fig. 33).

Fig. 33: Estimated coil waviness in the straight part of the measured collared coils (black dots: aperture 1, blue dots: aperture 2).

Acknowledgements

We wish to acknowledge all colleagues involved in the measurements at room temperature and at 1.9 K, and all the firm personnel involved in magnetic measurements. We thank P. Hagen, C. Vollinger for data validation and analysis, and comments on this manuscript. We finally acknowledge the project engineers and MTM-AS for support in the analysis.

Appendix A: Field anomalies in Firm2 and the block6

In Firm2 we observed three types of field anomalies, on different time scale and with different amplitudes.

- A large positive systematic a4 (about 0.5 units), present since the beginning of the production (see Fig. 34). This multipole indicates an up-down asymmetry, but it is not associated to any anomaly in a2 (see Fig. 23).

Fig. 34: Systematic a4 component in Firm2.

- Spikes along the magnet axis in b8 and a6 (about 0.5 units difference with respect to the average on the straight part), present in 2032, 2035, 2065, 2075, 2077, and in the family of the 2080’s and 2090’s.

- A negative trend in average b3 (drop of up to 5 units) from 2084, reaching its maximum peak at 2092, and then slightly recovered (see Fig. 35).

Fig. 35: Trend in b3 in Firm2.

We already had an indication on the origin of the spikes.

- An inward radial movement of block6 (see Fig. 36, left) of up to 1 mm in one of the quadrants only can give the observed spikes in a6 and b8, as already stated in the previous report.

This suggested us solutions for the other two cases. We now have been able to have a strong numerical evidence of the coil displacements generating all these field anomalies.

- An inward radial movement of block6 of 0.1 mm in the upper poles (see Fig. 36, centre) gives 0.5 units of systematic a4, and no a2 as observed.

- An inward radial movement of block6 of up to 0.3 mm all quadrants (see Fig. 36, right) gives up to -5 units of systematic b3, and the associated anomalies in b5 and b7.

Fig. 35: Block6 movement generating b8 and a6 spikes (left), systematic a4 (centre), and trend in average b3 (right).

The stability of the field quality for these anomalies has been measured for five cases. Magnets 2065, 2075, 2089, 2090 and 2091 have been measured at room temperature after the test. In all cases the a6 and b8 spikes have been confirmed, and the field quality shows a remarkable stability (see Fig. 36). In particular, low values of b3 observed in 2089, 2090 and 2091, and high a4 values seen in 2065, 2075, 2090 and 2091 are confirmed.

Fig. 36: Block6 movement generating b8 and a6 spikes (left), systematic a4 (centre), and trend in average b3 (right) in magnet 2075.

One observes a very small variation of the average of the allowed multipoles (-0.25 units of b3, 0.17 units of b5), in all cases. This variation is consistent with the well-known variation of the measured geometric value at 1.9 K before and after the first energization. We carried out simulations, finding out that this shift in the geometric corresponds to a block6 outward shift of 20 to 30 micron.

The main questions that must be addressed are the followings

- Is there space between the block6 and the collar or is the block6 pushed by something ? The analysis of a few cases where we had spikes along the axis showed that these movements are likely to disappear after de-collaring. Moreover, it has not been found any evidence of surplus material between block6 and the collar.

- Is this anomaly present already at the level of pre-collaring, or does it come from the collaring procedure ?

- The collaring press is being revamped in Firm2 to cure hardware problems. Is there a relation between such problems and the observed anomalies, i.e., will the multipoles anomalies continue after the press revamping ?

A new campaign of special measurements is being started at Firm2.

Appendix B: collared coil assembly data

Table II: Magnet number, collared coil progressive number used in figures, and cross-section  (data available on September 3 2004) for Firm1.

Table III: Magnet number, collared coil progressive number used in figures, and cross-section  (data available on September 3 2004) for Firm2.

Table IV: Magnet number, collared coil progressive number used in figures, and cross-section  (data available on September 3 2004) for Firm3.

# Footnotes

These numbers refer to complete measurements available in Oracle database; at 1.9 K one has to add 21 incomplete measurements (one aperture missing, or transfer function missing) and 7 to be analysed and loaded [data available on 20th July 2004 from MTM web site http://mtauser.home.cern.ch/mtauser/MTM-AS/ASLogbook.html].

We recall the definition of magnet progressive number, used as horizontal axis in most of our trend plots: it is a number running from 1 to 1232 which is associated to each magnet, according to the date of collaring.

Measurements carried out by MTM personnel under the supervision of M. Buzio in July-August 2004.

L. Bottura, S. Sanfilippo, private communication.