Improvement of the shape of the ASG magnets with the goal to get more “golden” type magnets at ITP20

Following the request of CERN to improve the geometry on the ASG magnets the next actions has been required by CERN and (started already to be) performed by ASG. The lists of necessary information that are already or are in preparation by ASG are listed here below.

| Requirement from CERN | ACTION by ASG | Info at CERN? | Info to be sent to CERN? | Magnet number/bench number/mole number |
| --- | --- | --- | --- | --- |
| Check the alignment of the welding press | ASG measured the press | Yes | OK . Measurement at CERN |  |
| Realign the welding press | To be done? | No | Number of magnet on which was done with the shape values |  |
| Check the leveling of the assembly benches | To be done? | No | List of benches checked with the results of the measurements |  |
| Align the benches | To be done? | No | List of benches and their values of vertical and angular position |  |
| Check the mechanical moles | Done? | No | List of moles with the monthly calibration |  |
| Check the quality of the measurements |  |  |  |  |
| Block the central foot | Done | On one magnet | List of magnets assembled or to be assembled and the number of the bench on which we do that |  |