## Weekly report 23/05

06.06.05

Collaring press hydraulic cylinders de-mounted

Electrical measurements on poles for CC 2218

CC 2214, 2215 , 2216 assembly

CC 2210 electrical measurements

CM 2186 preparing to weld

Problems with camera system on welding press

CM 2199 electrical measurements without end covers

CM 2165, 2195 geometrical masurements

07.06.05

Collaring press hydraulic cylinders de-mounted

Electrical measurements on poles for CC 2219

CC 2214, 2215 , 2216 assembly

CC 2209 magnetic measurements

CC 2211 electrical measurements

CM 2202 yoke assembly

Problems with camera system on welding press

CM 2206 magnetic measurements

CM 2196 leak test

CM 2196 final electrical measurements

08.06.05

Collaring press hydraulic cylinders de-mounted

CC 2216, 2217 , 2218 assembly

CC 2211 magnetic measurements

CC 2209 electrical measurements

CM 2202 yoke assembly

Camera on welding press working again

CM 2513 electrical measurements without end covers

CM 2193 leak test

CM 2191, 2196 shipment

09.06.05

Visit of F. Savary and M. Bajko for follow up of Ansaldo contract

Collaring press hydraulic cylinders de-mounted

Electrical measurements on poles for CC 2220

CC 2216, 2217 , 2218 assembly

CM 2198 yoke assembly

CM 2202 preparing to weld

CM 2186 welding

CM 2174 electrical measurements without end covers

CM 2193 final electrical measurements

10.06.05

Strike in Genova, less than 50% of working force

Collaring press hydraulic cylinders de-mounted

CC 2216, 2217 , 2218 assembly

CC 2212 magnetic measurements

CM 2198 yoke assembly

CM 2202 preparing to weld

## Production until 10.06.05

# Winding inner layers for magnet and 2227 and 2229

# Winding outer layers for magnet and 2228 and 2229

# Poles assembled until magnet  2225

Collared coils ready: 212, 4 pre-collared, 3 on assembly,  2049, 2069 de-collared

Cold masses welded: 203, 2 on assembly, 2 cut  (2049, 2069)

Cold masses delivered: 183, 6 back from CERN (2013, 2032, 2049, 2069, 2098, 2124), 1 cold masses ready for shipment