| – |
| --- |
| Non conformity Report |  |
| IDENTIFICATION |  |
| 1. Originator’s Name: B.Caserza – F. Terzi | 5. Date: 11/07/2005 |
| 2. Contractor/Supplier: Ansaldo Superconduttori S.p.A. | 6. Part description: HCMBALA001-02000177 |
| 3. Contract No: F462/LHC/LHC | 7. Qty: 1 |
| 4. Project Engineer: F. Savary, M. Bajko | 8. Dwg No: LHCMBB_A0002/F (683RM08451) |

| 9. Found during what activity: |  |
| --- | --- |
|  Incoming inspection |  Final inspection |
|  In-process inspection |  Other: |

10. Description of non conformity (use continuation page if necessary)

CM 2177: during welding of flare diam.=53 / 82 ("collarette" – dwg. nr. LHBMB__S0121 P.1) on c.b.t of V1-line, connection side, (weld id. nr. W50-V1), V2-line, connection side, (weld id. nr. W50-V2) , V1-line, lyra side, (weld id. nr. W13-V1) the weld created an internal defect classified as "scaled surface and temper coloration" (ref. to group D on Test procedure LHC–MB–TP-0011 Rev. 1) Please find detail pictures on continuation page.

11. Action taken to prevent misuse (use continuation page if necessary)

| IMPORTANCE |  |  |
| --- | --- | --- |
| 12. |  Non critical |  Critical |

| DISPOSITION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 13. |  Use-as-is |  Repair |  Reject |  Rework |  Return to supplier |
| Description of proposed action (use continuation page if necessary) Brush the inside surface of the tube according to the procedure LHC-MB-TP-0011 EDMS doc. N° 591131. A picture of the tube inside before and after brushing should have been included. Please add them when closing the non-conformity report. |  |  |  |  |  |

CORRECTIVE/PREVENTIVE ACTION

14. Description of proposed action (use continuation page if necessary)

| APPROVAL OF NON CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 15 | Project Engineer: O. Crettiez | Date: July 11th, 2005 |

| APPROVAL OF CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 16 | Project Management: | Date: |

| CLOSURE OF THE NON CONFORMITY |  |  |
| --- | --- | --- |
| Planned actions have been completed and corrective/preventive actions have been initiated |  |  |
|  | For non critical non conformities Quality Manager or Project Engineer | For critical non conformities Project Engineer |
| 17 | Name: G. Drago Date: 12/07/05 | Name: Date: |

1/6 – BEFORE brushing V1 C.S.

2/6 – BEFORE brushing V2 C.S.

3/6 – BEFORE brushing V1 L.S.

4/6 – AFTER brushing V1 C.S.

5/6 – AFTER brushing V2 C.S.

6/6 – AFTER brushing V1 L.S.