| – |
| --- |
| Non conformity Report |  |
| IDENTIFICATION |  |
| 1. Originator’s Name: B.Caserza, F. Terzi | 5. Date: 24/03/2006 |
| 2. Contractor/Supplier: Ansaldo Superconduttori S.p.A. | 6. Part description: HCMBARA001-02000314 |
| 3. Contract No: F462/LHC/LHC | 7. Qty: 1 |
| 4. Project Engineer: F. Savary, M. Bajko | 8. Dwg No: LHCMBB_A0002/F (683RM08451) |

| 9. Found during what activity: |  |
| --- | --- |
|  Incoming inspection |  Final inspection |
|  In-process inspection |  Other: shipping operation |

10. Description of non conformity (use continuation page if necessary)

During handling of CM 2314, its diode container and relevant components have been damaged. See annexed photos.

11. Action taken to prevent misuse (use continuation page if necessary)

| IMPORTANCE |  |  |
| --- | --- | --- |
| 12. |  Non critical |  Critical |

| DISPOSITION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 13. |  Use-as-is |  Repair |  Reject |  Rework |  Return to supplier |
| Description of proposed action (use continuation page if necessary) ASG will proceed with dismantle of the diode container. Diode container, "T" connecting piece and all other damaged components will be rejected and changed with new ones or repaired with a slightly different geometry in order to compensate the length of the cut pieces. ( see attached picture 4-6/6 showing the piece as is ordered. This will be then adapted to the real dimensions on site). The diode will be dismantled and sent back to CERN for inspection. Geometrical check, electrical test and leak detection will be performed again after the rework. ASG will keep informed CERN about re-assembling operations. |  |  |  |  |  |

CORRECTIVE/PREVENTIVE ACTION

14. Description of proposed action (use continuation page if necessary)

| APPROVAL OF NON CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 15 | Project Engineer: Marta Bajko | Date:29th of March 2006 |

| APPROVAL OF CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 16 | Project Management: | Date: |

| CLOSURE OF THE NON CONFORMITY |  |  |
| --- | --- | --- |
| Planned actions have been completed and corrective/preventive actions have been initiated Rework completed: modified "T" piece and new diode container installed. Final electrical measurements performed again, leak test completed successfully. |  |  |
|  | For non critical non conformities Quality Manager or Project Engineer | For critical non conformities Project Engineer |
| 17 | Name: F. Terzi Date: 11/04/2006 | Name: Date: |

10. Description of non conformity (continuation page)

Figure 1/6. Diode container after accident before being cut from the cold mass

Figure 2/6. Diode Container after the accident

Figure 3/6. The damaged "T" seen from  outside

Figure 4/6. New piece with slightly different geometry, as ordered. This will be adapted onsite.

Figure 5/6. Reworked end cover

Figure 6/6.: new "T" piece after rework