|  | NON CONFORMITY REPORT | Nr. NC CERN 48 (CERN NC id. num.) |
| --- | --- | --- |
| Ansaldo Superconduttori S.p.A. |  |  |

| CUSTOMER CERN |  | JOB 0209EM |  | PROJECT NAME LHC 30 cold masses |  |  | Nr. RNC 020423A (ANSALDO NC id. num.) Date: 23/04/2002 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRODUCT IDENTIFICATION Outer layer E046 (collared coil nr. M011) |  |  |  |  |  |  |  MAJOR  minor |  |
| REFERENCE DOCUMENTS |  |  |  |  |  |  |  |  |
| NON CONFORMITY DESCRIPTION |  |  |  |  |  |  |  |  |
| During layer jump welding about pole nr. P043 (inner layer I046 – outer layer E046) a deformation of the sc cable of layer E046 |  |  |  |  |  |  |  |  |
| (about 10 strands) occurred. |  |  |  |  |  |  |  |  |
| Cable id. nr. 02K02201C |  |  |  |  |  |  |  |  |
| RESOLUTION |  |  |  |  |  |  |  |  |
| Waiting for CERN proposal during next visit at Ansaldo. |  |  |  |  |  |  |  |  |
| INTERNAL APPROVAL |  |  |  |  |  |  |  |  |
|  | PREPARED |  | CHECKED |  |  |  |  | APPROVED |
| Dept. | PRC |  | TEC |  |  |  |  | TEC |
| Name | B. Caserza |  | G. Drago |  |  |  |  | F. Terzi |
| Signature |  |  |  |  |  |  |  |  |
| Date | 23/04/2002 |  | 23/04/2002 |  |  |  |  | 23/04/2002 |

| CORRECTIVE ACTIONS |  |  |  |
| --- | --- | --- | --- |
| CUSTOMER APPROVAL |  |  |  |
|  ACCEPTED |  |  NOT ACCEPTED |  |
| REMARKS |  |  |  |
| - No proposal from Ansaldo that is waiting for CERN reaction |  |  |  |
| - CERN confirmed to Ansaldo that the cable should not be used in such conditions. Therefore, the cable has to be replaced. The new cable will be charged to Ansaldo. |  |  |  |
| - Already done at the time we were completing this non-conformance report. |  |  |  |
| CORRECTIVE ACTION EXECUTED |  |  | REPORTS ISSUED |
| Date | Signature |  |  |
| REMARKS |  |  |  |

MOD NC-CERN_2