|  | NON CONFORMITY REPORT | Nr. NC CERN 56 (CERN NC id. num.) |
| --- | --- | --- |
| Ansaldo Superconduttori S.p.A. |  |  |

| CUSTOMER CERN |  | JOB 0209EM |  | PROJECT NAME LHC 30 cold masses |  |  | Nr. RNC 020530A (ANSALDO NC id. num.) Date: 30/05/2002 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRODUCT IDENTIFICATION SC Cable nr. 02K03501A |  |  |  |  |  |  |  MAJOR  minor |  |
| REFERENCE DOCUMENTS |  |  |  |  |  |  |  |  |
| NON CONFORMITY DESCRIPTION |  |  |  |  |  |  |  |  |
| During winding of outer layer, some defects have been detected about cabling of Rutherford cable. Please see to annexed photos for details. |  |  |  |  |  |  |  |  |
| RESOLUTION |  |  |  |  |  |  |  |  |
| We decided to stop winding and to re-wind the cable. We ask CERN to replace the sc cable for outer layer. |  |  |  |  |  |  |  |  |
| INTERNAL APPROVAL |  |  |  |  |  |  |  |  |
|  | PREPARED |  | CHECKED |  |  |  |  | APPROVED |
| Dept. | PRC |  | TEC |  |  |  |  | TEC |
| Name | B. Caserza |  | G. Drago |  |  |  |  | F. Terzi |
| Signature |  |  |  |  |  |  |  |  |
| Date | 31/05/2002 |  | 31/05/2002 |  |  |  |  | 31/05/2002 |

| CORRECTIVE ACTIONS |  |  |  |
| --- | --- | --- | --- |
| CUSTOMER APPROVAL |  |  |  |
|  ACCEPTED |  |  NOT ACCEPTED, by F.Savary on the 10th of June 2002 |  |
| REMARKS |  |  |  |
| In such a case, it would have been reasonable to show to CERN staff the defects before re-spooling the cable. The size of the cable cross-section is checked continuously in the final stages of the cable production. Therefore, the presence of such defects as from the cable manufacture is not very likely. One has to see whether this cable can be used anyway and one has to investigate where does the problem come from before taking any decision. The cable shall be sent to CERN for further checking according to the e-mail from CERN (A.Musso) dated 6 June 2002. Cables associated to this one shall be made pending until this non-conformance can be cleared up. |  |  |  |
| CORRECTIVE ACTION EXECUTED |  |  | REPORTS ISSUED |
| Date | Signature |  |  |
| REMARKS |  |  |  |

MOD NC-CERN_2