Mod . CernStat1

| NC CERN 60 |  | ISPEZIONE IN ARRIVO MATERIALI CERN CERN material incoming inspection |  |  |  |  | N MA 022847 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | IN APPROVVIGIONAMENTO on purchasing |  | IN FABBRICAZIONE on manufacturing |  |  |  |  |
| COMMESSA/Job 0209EM | LOTTO/Lot -------- |  | COMPONENTE/Item code --------- | DISEGNO/Drawing | POS/Item | REV./Rev. |  | CONTRATTO CERN F 302/LHC/LHC |

ISPEZIONE IN ARRIVO SU MATERIALE DI FORNITURA CERN

Inspection on incoming CERN material

Riempitivi rettilinei in rame per commessa 0251 (321 pezzi per posizione) / Copper wedges (321 pieces for each profile)

IDENTIFICATIVO MATERIALE ARRIVATO

INCOMING TYPE MATERIAL

DATA DI ARRIVO IN STA.  				04/07/02

INCOMING DATE

IDENTIFICATIVO  (N° DI SERIE ) 			Batch n° 23

BATCH NUMBER

RIFERIMENTO DOCUMENTAZIONE CERN 	Entrata  n°566

CERN DOCUMENTATION REFERENCE

N° DISEGNO					LHCMB_ _A0177 / A0178 / A0179 / A0058

DRAWING NUM.

DESCRIZIONE DELL’ISPEZIONE					                                 Si	No		Note

INSPECTION DESCRIPTION						                Yes          No		Remarks

Conformità quantità ricevuta con Bolla di Accompagnamento

Received quantity and packing list conformity

Conformità imballaggio - assenza danni evidenti e sporcizia del materiale interno

Packing check

Conformità identificazione  (num. progressivo/num. di lotto)   su imballo

Packing identification conformity

Certificato di conformità CERN accettabile

CERN conformity certification acceptable

...................................................................................................................................................................................................................................

RNC 020709A

Conforme

Conformity

Num. identif. NC Ansaldo

Ansaldo NC  id. number

Descrizione non conformità

Non-conformity description

Una cassa risulta sfondata all’estremità e alcuni riempitivi possono essere danneggiati.

A low quality packaging (wooden box) has been used: so many of the Cu wedges in the wooden box Nr. 1- Lot Nr. 176700805 -  Profile 4 have been damaged during shipping. This means that an extra cost shall be applied by ASC to check the quality of the Cu wedges and to restore small damages.

Risoluzione della non conformità da parte del CERN

CERN non-conformity resolution

By F.Savary on the 18th of September 2002. ASC shall not repair the damaged Cu-wedges but only put them aside to prevent misuse and ask CERN to replace them (in this case, ASC shall tell to CERN how many of these coper wedges have to be replaced).

In the future, when boxes and/or components are damaged at the moment of delivery at ASC premises, ASC should contact immediately CERN to decide resolution.

|  | ANSALDO | ANSALDO | CERN | ANSALDO |  |
| --- | --- | --- | --- | --- | --- |
|  |  | n.c. issued | n.c. resolved | n.c. closed |  |
| Ente / Department | PRC | TEC |  | TEC |  |
| Cognome / Name | Sandulli | F. Terzi |  |  |  |
| Firma / Signature |  |  |  |  |  |
| Data / Date | 09/07/2002 | 09/07/2002 |  |  |  |