|  | NON CONFORMITY REPORT | Nr. NC CERN 62 (CERN NC id. num.) |
| --- | --- | --- |
| Ansaldo Superconduttori S.p.A. |  |  |

| CUSTOMER CERN |  | JOB 0209EM |  | PROJECT NAME LHC 30 cold masses |  |  | Nr. RNC 020711A (ANSALDO NC id. num.) Date: 11/07/2002 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRODUCT IDENTIFICATION End spacer pos.3 (batch nr.41-42) - Outer layer E076 |  |  |  |  |  |  |  MAJOR  minor |  |
| REFERENCE DOCUMENTS dwg nr. 620RM09118 |  |  |  |  |  |  |  |  |
| NON CONFORMITY DESCRIPTION |  |  |  |  |  |  |  |  |
| After curing process of outer layer nr. E076, an end spacer on non-connection side (pos. 3 – batch nr. 41-42) showed some damages (delaminating). The end spacer has been shipped to CERN by Mr. Musso on 11/07/02. |  |  |  |  |  |  |  |  |
| We ask CERN to replace the damaged end spacer with a new one. |  |  |  |  |  |  |  |  |
| INTERNAL APPROVAL |  |  |  |  |  |  |  |  |
|  | PREPARED |  | CHECKED |  |  |  |  | APPROVED |
| Dept. | PRC |  | TEC |  |  |  |  | TEC |
| Name | B. Caserza |  | G. Drago |  |  |  |  | F. Terzi |
| Signature |  |  |  |  |  |  |  |  |
| Date | 11/07/2002 |  | 16/07/2002 |  |  |  |  | 16/07/2002 |

| CORRECTIVE ACTIONS |  |  |  |
| --- | --- | --- | --- |
| CUSTOMER APPROVAL |  |  |  |
|  ACCEPTED, by F.Savary on the 18th of September 2002 |  |  NOT ACCEPTED |  |
| REMARKS |  |  |  |
| The end spacer has been replaced by CERN, ASC installed this new end spacer on the layer and completed the assembly (c.c. M018). |  |  |  |
| CORRECTIVE ACTION EXECUTED |  |  | REPORTS ISSUED |
| Date | Signature |  |  |
| REMARKS |  |  |  |

MOD NC-CERN_2