|  | NON CONFORMITY REPORT | Nr. NC CERN 63 (CERN NC id. num.) |
| --- | --- | --- |
| Ansaldo Superconduttori S.p.A. |  |  |

| CUSTOMER CERN |  | JOB 0209EM |  | PROJECT NAME LHC 30 cold masses |  |  | Nr. RNC 020710A (ANSALDO NC id. num.) Date: 10/07/2002 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRODUCT IDENTIFICATION Collared coils M011 |  |  |  |  |  |  |  MAJOR  minor |  |
| REFERENCE DOCUMENTS |  |  |  |  |  |  |  |  |
| NON CONFORMITY DESCRIPTION |  |  |  |  |  |  |  |  |
| After collaring, the end spacers on CS and NCS of outer layers nr. E045-E046-E047-E048 (collared coils M011) have some small cracks. This problem has been already showed to Mr. Musso during visit in ASC. |  |  |  |  |  |  |  |  |
| We propose to use it as it is. |  |  |  |  |  |  |  |  |
| INTERNAL APPROVAL |  |  |  |  |  |  |  |  |
|  | PREPARED |  | CHECKED |  |  |  |  | APPROVED |
| Dept. | PRC |  | TEC |  |  |  |  | TEC |
| Name | B. Caserza |  | G. Drago |  |  |  |  | F. Terzi |
| Signature |  |  |  |  |  |  |  |  |
| Date | 10/07/2002 |  | 17/07/2002 |  |  |  |  | 17/07/2002 |

| CORRECTIVE ACTIONS |  |  |  |
| --- | --- | --- | --- |
| CUSTOMER APPROVAL |  |  |  |
|  ACCEPTED, by F. Savary on September 18th, 2002 |  |  NOT ACCEPTED |  |
| REMARKS, by F. Savary on September 18th, 2002 |  |  |  |
| According to ASC-CERN meeting on 10/07/2002, collared coils will be accepted by CERN on the condition that the results of the power tests at cold be satisfactory. |  |  |  |
| CORRECTIVE ACTION EXECUTED |  |  | REPORTS ISSUED |
| Date | Signature |  |  |
| REMARKS |  |  |  |

MOD NC-CERN_2