| – |
| --- |
| Non conformity Report |  |
| IDENTIFICATION |  |
| 1. Originator’s Name: B. Caserza | 5. Date: 10/12/2002 |
| 2. Contractor/Supplier: Ansaldo Superconduttori S.p.A. | 6. Part description: HCMBB_A001-02000009 |
| 3. Contract No: F302/LHC/LHC | 7. Qty: |
| 4. Project Engineer: F. Savary | 8. Dwg No: LHCMBB_A0002/F (683RM08451) |

| 9. Found during what activity: |  |
| --- | --- |
| Incoming inspection | Final inspection |
| In-process inspection |  Other: |

10. Description of non conformity (use continuation page if necessary)

Intermediate geometrical measurements performed on c.m. HCMBB_A001-02000009 showed an out-of- tolerance about the curvature. Please ref. to test report (midplane analysis) already sent Mrs. Bajko.

11. Action taken to prevent misuse (use continuation page if necessary)

| IMPORTANCE |  |  |
| --- | --- | --- |
| 12. |  Non critical |  Critical |

| DISPOSITION |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 13. |  Use-as-is |  Repair |  Reject |  Rework |  Return to supplier |
| Description of proposed action (use continuation page if necessary) - CERN is now investigating the geometrical stability of the cold mass assembly. Recent analyses have shown that the cold mass assembly is not stable under certain conditions and several reasons are suspected. - A possible engineering change consisting in forcing the cold mass assembly to its nominal geometry by constraining its central support on the theoretical sagitta in the cryostat is being discussed at CERN … See continuation page |  |  |  |  |  |

CORRECTIVE/PREVENTIVE ACTION

14. Description of proposed action (use continuation page if necessary)

| APPROVAL OF NON CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 15 | Project Engineer: | Date: |

| APPROVAL OF CRITICAL NON CONFORMITIES |  |  |
| --- | --- | --- |
| 16 | Project Management: | Date: |

| CLOSURE OF THE NON CONFORMITY |  |  |
| --- | --- | --- |
| Planned actions have been completed and corrective/preventive actions have been initiated |  |  |
|  | For non critical non conformities Quality Manager or Project Engineer | For critical non conformities Project Engineer |
| 17 | Name: F. Terzi Date: 17/01/03 | Name: F.Savary Date: 23-01-03 |

DISPOSITION Continuation of section 13

This would have implications on the cryostating conditions but it is not the purpose of this document to debate of the subject. Nevertheless, to validate such solution, part of the assembly procedures applied at the cold mass construction stage would need to be revised. It is then proposed to complete the assembly of the cold mass HCMBB_A001-02000009 following a more adequate procedure that will allow testing the concept of constraining the cold mass on the theoretical sagitta in the cryostat. In the procedure that is now being proposed for the cold mass HCMBB_A001-02000009, the active part assembly would be used as is from the longitudinal welding of the shells, without correction although the actual curvature is not within the specified tolerance range. The cold mass will then be forced to take its theoretical sagitta on the finishing station for all the alignment operations (for the end covers, the support pads, the extremities of the cold bore tubes and the correctors magnets). In doing so, we are expecting recovering the correct position of the critical items when the cold mass is assembled in the cryostat with the central cold foot blocked. Try the proposed procedure is necessary to check that indeed it can be applied with success at the cold mass construction stage. Approval from the project management, especially from the CRI group, is required before proceeding to such trial. CERN staff would follow carefully the assembly of this cold mass at the manufacturer premises.