Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 25 and 26  - 2005

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | Up to 2237 for inner and 2236 for outer layers |
| Pole assembled and tested |  | Up to 2231 |
| Collared coils finished and tested |  | 216 items (*) |
| Cold masses welded |  | 212 items |
| Cold masses in course of finishing |  | 21 |
| Ready for pressure and leak test |  | 1 |
| Cold masses ready for delivery |  | 2 |
| Cold masses delivered |  | 188 items (***) |

Short summary (tooling, NCRs, outstanding problems): One working day less – 24th of June (*) Collaring press operated from 22nd of June (***) Transportation problem for incident on Frejus tunnel and the CM 2513 not counted.