Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 41 and 42  - 2005

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | 279 for inner and for outer layers |
| Pole assembled and tested |  | 273 items |
| Collared coils finished and tested |  | 265 items |
| Cold masses welded |  | 252 items |
| Cold masses in course of finishing |  | 19 |
| Ready for pressure and leak test |  | 2 |
| Cold masses ready for delivery |  | 2 |
| Cold masses delivered |  | 229 items |

Short summary (tooling, NCRs, outstanding problems):