Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 3 and 4  - 2006

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | 319 inner and 318 outer layers |
| Pole assembled and tested |  | 311 items |
| Collared coils finished and tested |  | 304 items |
| Cold masses welded |  | 287 items |
| Cold masses in course of finishing |  | 14 |
| Ready for pressure and leak test |  | 1 |
| Cold masses ready for delivery |  | 2 |
| Cold masses delivered |  | 270 items |

Short summary (tooling, NCRs, outstanding problems): On the 26th and 27th of January only 20% of people at work for snow .