Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 9 and 10 - 2006

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | 338.5 inner and 338.5 outer layers |
| Pole assembled and tested |  | 332 items |
| Collared coils finished and tested |  | 322 items |
| Cold masses welded |  | 309 items |
| Cold masses in course of finishing |  | 13 |
| Ready for pressure and leak test |  | 2 |
| Cold masses ready for delivery |  | 3 |
| Cold masses delivered |  | 291 items |

Short summary (tooling, NCRs, outstanding problems): -Winding and curing of 2 poles of c.c.2569. -Decollaring of 2321 . -Changing of cylinders on the collaring press( 8/3-….)