Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 11 and 12  - 2006

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | Up to 2192 for inner and 2193 for outer layers |
| Pole assembled and tested |  | Up to 2186 (*) |
| Collared coils finished and tested |  | 181 items |
| Cold masses welded |  | 176 items |
| Cold masses in course of finishing |  | 18 |
| Ready for pressure and leak test |  | 1 |
| Cold masses ready for delivery |  | 2 |
| Cold masses delivered |  | 155 items (**) |

Short summary (tooling, NCRs, outstanding problems): (*) Poles for c.c. 2532 and 2513 were reassembled and full tested. Three poles of 2086 were tested but a short circuit happened on one of this . C.c. 2184 is missing waiting for the cable to complete one pole. (**) Two CMs almost finished are in stand by for CBT welding problems