Cold mass assembler:     Ansaldo Superconduttori

Status report on weeks 37 and 38 - 2004

|  | These two weeks | Total |
| --- | --- | --- |
| Layers wound, including curing and surfacing |  | 2130 |
| Pole assembled |  | Up to 2128 |
| Collared coils finished |  | 115 items |
| Cold masses welded | 3 welded | 109 items |
| Cold masses in course of finishing | 6 | - |
| Ready for pressure and leak test | 1 | - |
| Cold masses ready for delivery | 1 | - |
| Cold masses delivered |  | 100 items |

Short summary (tooling, NCRs, outstanding problems):