|  | NON CONFORMITY REPORT | Nr. NC CERN 46 (CERN NC id. num.) |
| --- | --- | --- |
| Ansaldo Superconduttori S.p.A. |  |  |

| CUSTOMER CERN |  | JOB 0209EM |  | PROJECT NAME LHC 30 cold masses |  |  | Nr. RNC020328A (ANSALDO NC id. num.) Date: 02/04/2002 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PRODUCT IDENTIFICATION Collared coils nr. M006 |  |  |  |  |  |  |  MAJOR  minor |  |
| REFERENCE DOCUMENTS |  |  |  |  |  |  |  |  |
| NON CONFORMITY DESCRIPTION |  |  |  |  |  |  |  |  |
| The air gap between last collar on CS and end flange is 3.6 mm |  |  |  |  |  |  |  |  |
| The air gap between last collar on NCS and end flange is 4.5 mm |  |  |  |  |  |  |  |  |
| (nom. value 2.9 mm –2/+0) |  |  |  |  |  |  |  |  |
| RESOLUTION |  |  |  |  |  |  |  |  |
| According to previous non conformity resolution about similar problem (see RNC NC CERN 32 related to c.c. M005), we |  |  |  |  |  |  |  |  |
| propose to use as it is for the next manufacturing step |  |  |  |  |  |  |  |  |
| INTERNAL APPROVAL |  |  |  |  |  |  |  |  |
|  | PREPARED |  | CHECKED |  |  |  |  | APPROVED |
| Dept. | PRC |  | TEC |  |  |  |  | TEC |
| Name | B. Caserza |  | G. Drago |  |  |  |  | F. Terzi |
| Signature |  |  |  |  |  |  |  |  |
| Date | 028/03/2002 |  | 02/04/2002 |  |  |  |  | 02/04/2002 |

| CORRECTIVE ACTIONS |  |  |  |
| --- | --- | --- | --- |
| CUSTOMER APPROVAL |  |  |  |
|  ACCEPTED |  |  NOT ACCEPTED |  |
| REMARKS |  |  |  |
| CORRECTIVE ACTION EXECUTED |  |  | REPORTS ISSUED |
| Date | Signature |  |  |
| REMARKS |  |  |  |

MOD NC-CERN_2