ns. rif. 	ASG/UOP2/5.335/ft

Vs. rif.

Attn. Mr. Savary

AT/MAS division

CERN

CH 1211 Geneva 23

Genova,	02/05/2005

Oggetto:	SC cable cleaning at SELVA: summary table about statistics and chemical analysis

Dear Mr. Savary,

we would like to summarize the main items about the cleaning problems of sc cable at SELVA.

1) a statistical analysis of superconducting cables, showed that cables delivered to ASG from 17/07/2004 to 15/11/2004 (reference date from Certificates of Conformity issued by CERN) gave an increasing of the electrical conductivity of the cleaning bath at SELVA.

2) Wrapping process of those cable have been performed by SELVA on November - December 2004 and on January - February 2005.

3) starting from cables delivered on 18/01/2005, cleaning condition of sc cables started again to be good as usual.

4) no extra change of cleaning bath was necessary, from March 2005 on, to avoid high conductivity values of the solution.

In the aim of giving CERN a complete situation of the activities performed by SELVA, according also to your request stated on Visit Report AT-MAS/MB-7624 item 1.1, please find here below a summary table by SELVA about the sequence of changing the chemical bath from November 2004 to February 2005.

Conclusion

Considering that

- CERN was always in agreement with ASG - SELVA proposal to apply a good cleaning process to that cables,

- all the information regarding these cables has been sent in due time from ASG - SELVA to CERN to inform CERN people about the situation,

- ASG - SELVA performed all the analysis (statistics and chemical) asked by CERN

ASG is now asking for a payment of extra costs related to the change of cleaning bath and related activities by SELVA.

Best regards,

F. Terzi

Remarks

Documents related to this matter:

- ASG letter nr. ASG/UOP2/5.023/ft  dated 20/01/2005

- ASG Meeting Report dated 04/02/2005

- CERN Visit Report nr. AT-MAS/MB-7624 dated 17/02/2005

- ASG letter nr. ASG/UOP2/5.148/ft  dated 18/02/2005

- e-mail from Mr. Gagliardi dated 24/02/2005